ROADMAP DOCUMENT — Chill Mate (v1)

Product: Chill Mate
Founder: Rakesh S Patil
Stage: MVP → Growth
Purpose: Define what gets built, when, and why.

1) Vision of the Roadmap

This roadmap describes how Chill Mate will evolve from a working MVP into a real campus platform that helps students feel connected, supported, and socially confident.

The roadmap follows three principles:

- Stability first — fix core features

- Value next — add matches, groups, plans

- Scale later — monetization, verification, cloud

2) Time Horizon

This roadmap is designed for 12 months (1 year) and is divided into four phases.

Phase 1 — MVP Stabilization (Months 1–3)

Goals:

- Make current app reliable

- Remove major bugs

- Ensure smooth login and swipe experience

Features to complete:

Core

- ✅ Registration

- ✅ Login

- ✅ Profile editing

- ✅ Discover (swipe)

- ✅ Like / pass system

New additions in this phase

- Matches screen

- Basic “No more profiles” state

- Better loading screens

- Better error messages

Success for Phase 1

- 100 active users

- At least 50 matches total

- App works without crashing

Phase 2 — Social Features (Months 4–6)

Goals:

Turn Chill Mate from “swipe app” into campus social app.

New features:

A. Chill Plans (Trips & Hangouts)

Students can:

- Post plans like:

  - “Beach trip this weekend”

  - “Late-night café meetup”

- Others can request to join

- Host approves participants

B. Interest Groups

Examples:

- Dance Crew

- Music Band

- Travel Buddies

- Gaming Squad

Features:

- Create group

- Join group

- Invite matches

- Group chat

C. Study Events

Students can create:

- “Math revision group”

- “Coding study night”

- “Exam preparation meetup”

Success for Phase 2

- At least 5 real-life meetups organized through Chill Mate

- 30% of users join at least one group

- Students start using Chill Mate beyond just swiping

Phase 3 — Campus Launch (Months 7–9)

Goals:

Take Chill Mate beyond your laptop and test it with real students.

Actions:

- Launch in 2–3 colleges

- Collect feedback

- Fix UX issues

- Improve performance

Add:

- Better profile verification

- Report & block system

- Fake profile detection

Success for Phase 3

- 500 total users

- 200 active users per month

- Students say:

“I made real friends through Chill Mate.”

Phase 4 — Monetization & Scaling (Months 10–12)

Goals:

Turn Chill Mate into a sustainable startup.

Monetization (Light & Ethical)

Introduce Chill Mate Pro:

- See who liked you

- More daily swipes

- Profile boost

- Verified badge

Add:

- Campus-friendly ads

- Sponsored events

Technical scaling

Upgrade:

- SQLite → PostgreSQL

- Local server → Cloud hosting (AWS/Render/Vercel)

- Add real-time chat

Success for Phase 4

- 1,000 total users

- 10% paid users

- Stable platform

- Clear startup identity

3) Feature Priority (at a glance)

| Priority | Feature |
| --- | --- |
| P0 | Login, Register, Swipe |
| P1 | Matches screen |
| P2 | Chill plans |
| P3 | Interest groups |
| P4 | Study events |
| P5 | Premium features |
| P6 | Cloud scaling |

4) Risks & Mitigation

| Risk | Solution |
| --- | --- |
| Fake profiles | College ID verification |
| Low engagement | Add groups & plans |
| App crashes | Fix core bugs first |
| No real meetups | Promote campus events |

5) Definition of Success (1 year)

Chill Mate is successful if:

- Students feel more connected and supported

- At least 10 students say:

“I made real friends here.”

- The app is used beyond just swiping

- You have a real working product you can show to:

  - professors

  - internship interviewers

  - incubators